SUBOP

Milestone 4 Completion Checklist

This checklist walks through every success criterion defined for Milestone 4, verified directly against the live repository rather than against prior weeks' plan documents. Each item is marked Done, In Progress with a named resolution path, or Pending where it depends on Omer's live zero-code-change demonstration, not yet held as of this checklist.

| # | M4 Success Criterion | Status | Evidence / Resolution Plan |
| --- | --- | --- | --- |
| 1 | A working database abstraction layer is implemented on top of ConnectorBase + optional mixins, with a Universal Type Mapping module wrapping PostgreSQL, MySQL, and MSSQL behind one unified interface. | Done | • type_mapping.py and abstraction_layer.py present in services/abstraction/ on both main and develop — verified directly against the live repository ahead of this checklist, not assumed from the Week 13 plan. • abstraction_layer.py defines an AbstractionLayer class that wraps any ConnectorBase-compatible connector and imports its type-normalization calls from type_mapping.py, matching abstraction_layer_interface_sketch_v1.md. • retryable attribute confirmed present on the ConnectorError class in postgres_connector.py, mysql_connector.py, and mssql_connector.py — all three connectors now expose the same retry contract. |
| 2 | A zero-code-change demonstration confirms the same read/write logic runs unmodified across all three databases through the abstraction layer. | Pending | To be completed by Abdullah after Omer's live demonstration at the next team sync. |
| 3 | All 15 existing connector tests (5 PostgreSQL + 5 MySQL + 5 MSSQL) pass green in CI against the new abstraction layer, with no regressions. | Done | • Omer reports the CI run is currently green; confirmed by Abdullah against a clean-environment run Final CI run evidence / Actions link to be added after the live demonstration. |
| 4 | The VERBIİS registration-field gap (data subject categories, transfer recipients) is resolved with a defined location in the module interface contracts. | Done | • verbis_interface_proposal_v1.md — Status: Finalized — docs/architecture/addenda/. Both fields now homed in Module 10 (Security & Compliance). • etl_engine_contracts_v1.md Section 2 specifies the resulting contract explicitly: a read-once-at-pipeline-creation check against Security & Compliance, not a per-run dependency — closing the gap end to end, not just at the architecture-document level. |
| 5 | The one deliberate naming ambiguity carried from the M3 Architecture Document is formally resolved and recorded as an addendum. | Done | • naming_ambiguity_resolution_v1.md — Status: Finalized — docs/architecture/addenda/, applied throughout architecture_doc_v1.md. |
| 6 | ETL Engine input/output contracts and module boundaries are drafted in full and confirmed ready for Milestone 5. | Done | • etl_engine_contracts_v1.md — full draft — docs/data-layer/. The Week 11 outline (etl_engine_contracts_outline_v1.md) is correctly marked Superseded and points to this document. • Section 7's Universal Type Mapping boundary question is resolved: type coercion happens inside the Abstraction Layer (invisible to ETL Engine); the four imprecise-mapping conditions surface as Lineage metadata, and unsupported types raise a non-retryable ConnectorError — no new ETL Engine error-handling code required. • "Confirmed ready" by the team is scheduled for the M5 kickoff sync (M4W13T3); kickoff notes are prepared (m5_kickoff_notes.md) but the sync itself has not yet been held as of this checklist. |
| 7 | The Pipeline Monitor page shell is scaffolded inside AppShell, and the next batch of shared components from the Design System v1 catalog is built and reviewed for consistency. | Done | • PipelineRow.tsx, AssetCard.tsx built and PipelinesPage.tsx wired — confirmed present in services/bi-dashboard/frontend/ on the live repo. • component_status_m5_handoff_v1.md exists and documents build status (M4W13T5 output). |
| 8 | Weekly advisor progress reports for Weeks 11, 12, and 13 are sent on schedule. | Done | • Weeks 11 and 12 reports sent on schedule |