SUBOP

Milestone 3 Completion Checklist

This checklist walks through every success criterion defined for Milestone 3. Each item is marked Done with an evidence pointer, or given an explicit resolution plan naming the milestone it rolls into. Items marked "Done*" have a small, named follow-up landing before Saturday's M3 sign-off — flagged rather than silently assumed complete.

| # | M3 Success Criterion | Status | Evidence / Resolution Plan |
| --- | --- | --- | --- |
| 1 | Architecture Document complete across all nine sections and internally consistent. | Done | • Sections 1–9 all drafted (1–6 in Week 8; 7–9 in Week 9). • Final end-to-end consistency pass completed this week (M3W10T2). • architecture_doc_v1.docx — final consolidated version — docs/milestones/milestone-3/week-10/ |
| 2 | All five open architecture questions from Milestone 2 formally answered. | Done | • Section 9.2 — all 5 questions (sync/async execution, shared vs. extended interfaces, non-relational sources, connector-specific features, common result/error format) answered and cross-referenced to §3–§8. |
| 3 | CI/CD pipeline operational on push/PR, all 15 connector tests passing in a clean environment. | Done | • .github/workflows/ci.yml — 3 service containers (postgres, mysql, mssql), 15 tests (5+5+5) confirmed in workflow config. • *One lint-style flag on mssql_connector.py being resolved by Omer today (Fri 17 July); CI Actions run URL to follow per M3W10T9. |
| 4 | PostgreSQL, MySQL, MSSQL connector foundations complete; Docker Compose verified for all 3 databases plus Kafka/Zookeeper. | Done | • docker-compose.yml — postgres, mysql, mssql, kafka, zookeeper, pgadmin (+ kafka-ui) all defined and verified. |
| 5 | Frontend initialized with all eight routes and five shared components built to Design System v1. | Done | • services/bi-dashboard/frontend/components/ — AppShell, KPISummaryCard, NavigationSidebar, StatusBadge, DataTable (5/5) present on develop. • 8 page files present: Home, Admin, Catalog, Lineage, Pipelines, Quality, Reports, Users. • *Resolution: merge develop → main and confirm full routing table before M3 sign-off (Sat 18 July). |
| 6 | Weeks 8, 9, and 10 advisor reports sent on schedule. | Done | • Sent by email to advisor Emrah on the Friday/Sunday cadence; not committed to the repository by design. |

Overall M3 Status

Substantially complete. All six criteria are met or on track to close before Sunday's sign-off. Two small, named items remain open going into Saturday's cross-team confirmation:

• CI/CD: final lint-style fix on mssql_connector.py (Omer, due today).

• Frontend: develop → main merge and full 8-route wiring confirmation (Beyza/Abdullah, before Sat 18 July).

One item is intentionally carried forward rather than closed here: two VERBİS registration fields (data subject categories, transfer recipients) have no current home in the module interface contracts. This is real, unresolved scope for M4/M5 — documented in Architecture Document §9.3 — and is not a Milestone 3 closure item.